# Test Plan

Employee Management System for MeítǐShāngchéng

Team 23  |  Zhengzhou University of Light Industry & Fontys University of Applied Sciences

Version 1.1  |  20 October 2026

# Document Change Record

| Date | Version | Author | Comments |
| --- | --- | --- | --- |
| 2026-10-18 | 1.0 | Project Team | Initial Test Plan, aligned with the URS and the delivered system. |
| 2026-10-20 | 1.1 | Project Team | Weekly rota change requested by the client after the demonstration (URS 1.3): shift times confirmed (08:00-12:00, 14:00-18:00, 20:00-22:00); a rota row is now one employee, one date and one shift, so an employee may work several shifts on the same day; the weekly pages accept ?week= and offer previous/next week; the three roles now read three different shapes of the same rota. Test cases TC-19, TC-26, TC-28, TC-31 to TC-42, TC-44 and TC-47 were reworded, TC-51 to TC-60 were added, and the counts were updated (132 automated tests, 40 end-to-end checks). |

# 1 Introduction

## 1.1 Document Purpose

This document defines how the Employee Management System delivered by Team 23 is verified against the User Requirements Specification (URS). It records the test strategy, the test environment, the test cases, the traceability from every requirement to at least one test case, and the results actually obtained. It is the reference for the acceptance evaluation of the project.

## 1.2 Scope

The plan covers the three in-scope user roles (Human Resources, Supervisor and Ordinary Employee) and functional requirements FR01–FR13 together with non-functional requirements NFR01–NFR06. From version 1.1 it also covers the weekly rota (dated shift rows, several shifts per employee per day, week navigation, and the three role-specific weekly views) agreed with the client after the demonstration. Requirements FR14–FR18 are declared out of scope by the URS and are therefore not tested; they are listed in the traceability table for completeness only.

## 1.3 Definitions and Abbreviations

| Term | Description |
| --- | --- |
| URS | User Requirements Specification, this project's requirements document. |
| FR / NFR | Functional Requirement / Non-functional Requirement. |
| HR | Human Resources, the role that manages employee records. |
| CRUD | Create, Read, Update, Delete. |
| GUI | Graphical User Interface. |
| CSRF | Cross-Site Request Forgery, a class of forged-form attack. |
| E2E | End-to-end test, driving the running application over real HTTP. |

# 2 Test Strategy

Testing is layered. Each layer answers a different question, and a defect that escapes one layer is normally caught by the next.

| Level | Question answered | How it is executed |
| --- | --- | --- |
| 1. Unit | Do the individual rules (validation, password hashing, the template engine) behave as specified? | Automated, tests/test_templateengine.py |
| 2. Integration | Do the request handlers, the database and the rendered pages work together for every role? | Automated, tests/test_auth_and_access.py, test_employees.py, test_shifts.py |
| 3. Non-functional | Are the response-time and concurrency targets met with a realistic data volume? | Automated, tests/test_nonfunctional.py (400+ employee records, 10 concurrent users) |
| 4. System / E2E | Does the artefact the user actually opens work over a real socket, with real cookies and real forms? | Automated, tests/test_live_server.py plus docs/verify_running_app.py |
| 5. Persistence | Does data survive a real stop/start of the process? | Automated, docs/verify_persistence.py |
| 6. Manual acceptance | Can a human follow the URS use cases through the GUI for each role? | Manual, per the steps in section 4 |

## 2.1 Test Basis

Test cases are derived from three sources: the functional and non-functional requirements (URS section 5), the GUI descriptions (URS section 6), and the detailed use-case models including their extension branches (URS section 8). Every extension branch in the URS use cases is treated as a test case, because those branches describe the error handling the client will actually exercise.

# 3 Test Environment

| Item | Value |
| --- | --- |
| Operating system | Windows 10/11 (64-bit), x86-64 |
| Runtime | Python 3.10.1 (standard library only; no third-party packages) |
| Web server | wsgiref WSGI server with a threaded handler, bound to 127.0.0.1 |
| Database | SQLite 3, single file data/employee_management.db |
| Browser | The system's default Chromium-based browser |
| Test framework | unittest (Python standard library) |
| Test data | Demonstration dataset seeded on first run: 3 login accounts, 5 employee records and one week of rota rows (Monday to Friday, two employees with a second shift on one day, one employee with an empty week) |
| Network | Loopback only; the application is not exposed to the public internet |

# 4 Test Cases

Each case lists the requirement it verifies, the precondition, the action and the expected result. 'Auto' means the case is asserted by the automated suite; 'Manual' means it was executed through the GUI during acceptance. All results below were executed on the delivered system.

| ID | Req. | Precondition | Action | Expected result | Mode |
| --- | --- | --- | --- | --- | --- |
| TC-01 | NFR02 / URS 7 | Login page open | Sign in as hr / hr123 (the same landing applies to Supervisor and Ordinary Employee) | Signed in; lands on the System Home Page; the menu matches the role (HR also sees the Add action) | Auto + Manual |
| TC-02 | NFR02 | Login page open | Sign in with a wrong password | Friendly error; no session created; password not echoed | Auto |
| TC-03 | FR11 | Login page open | Submit empty username and password | Message asks for both fields | Auto |
| TC-04 | NFR02 | Signed in | Sign out | Session ended; further pages redirect to login | Auto |
| TC-05 | NFR02 | Not signed in | Open /employees/1 directly | Redirected to the login page | Auto |
| TC-06 | FR01 | Signed in as HR | Add an employee with name, address and wage | Record saved; detail page shown; employee listed | Auto + Manual |
| TC-07 | FR11 / UC1 1A | Signed in as HR | Add an employee with an empty name | Field-level error; form stays open with typed values preserved | Auto + Manual |
| TC-08 | FR11 | Signed in as HR | Add an employee with wage 'abc' | Message: hourly wage must be a number | Auto |
| TC-09 | FR11 | Signed in as HR | Add an employee with wage -5 | Message: wage must be greater than zero | Auto |
| TC-10 | FR11 | Signed in as HR | Add an employee with wage 99999 | Message: wage must be at most 1000.00 | Auto |
| TC-11 | FR11 | Signed in as HR | Add an employee with a 2-character address | Message: address too short | Auto |
| TC-12 | FR11 | Signed in as HR | Add an employee with an invalid e-mail and phone | Both fields reported in one submission | Auto |
| TC-13 | UC1 1A | Signed in as HR | Submit a form with three invalid fields | All three messages listed together; previously typed values retained | Auto |
| TC-14 | NFR04 | Signed in as HR | Trigger a validation failure | No traceback, SQL text or exception class shown to the user | Auto |
| TC-15 | FR03 | Employee record exists | Edit the address and wage, then save | Detail page shows the new values | Auto + Manual |
| TC-16 | FR11 | Signed in as HR | Submit an edit with a negative wage | Error shown; typed values kept; record unchanged | Auto |
| TC-17 | FR04 | Signed in as HR | Open /employees/9999/edit | 404 'Employee not found' page | Auto |
| TC-18 | FR02 | Signed in as HR | Delete an employee and confirm | Record leaves the overview table | Auto + Manual |
| TC-19 | FR02 / UC5 | Employee has rota rows | Delete that employee | All rota rows of that employee are removed as well (cascade) | Auto |
| TC-20 | FR02 | Signed in as HR | Delete a non-existent employee | 404 'Employee not found' page | Auto |
| TC-21 | FR05 | 5 employees seeded | Open the Home page | The Employee overview table lists all 5; '5 employee(s) shown of 5 in total' | Auto |
| TC-22 | FR04 | 5 employees seeded | Search 'Zhang' | Only matching employee listed | Auto + Manual |
| TC-23 | FR04 | 5 employees seeded | Search by part of an address | Matching employee listed | Auto |
| TC-24 | FR04 | 5 employees seeded | Search a term that matches nothing | Placeholder explains no match; total still reported | Auto |
| TC-25 | FR12 | Employees with varied wages | Filter wage 30–36 | Only employees inside the range listed | Auto + Manual |
| TC-26 | FR12 | 5 employees, one with an empty week | Filter shift = Unassigned | Only the employee with an empty week in the current week is listed | Auto |
| TC-27 | FR12 | 5 employees | Sort by wage high to low | Order is descending by wage | Auto |
| TC-28 | FR13 | 5 employees seeded | Open /statistics | Total count, the week's shift-slot counts and wage figures shown | Auto + Manual |
| TC-29 | FR09 | Signed in as Supervisor | Open the Home page | Employee overview table is read-only: no Add/Edit/Delete controls | Auto + Manual |
| TC-30 | FR10 / NFR02 | Signed in as Supervisor | Request /employees/new, /edit and delete | All three refused with 403 by the server | Auto + Manual |
| TC-31 | FR06 | Signed in as Supervisor | Choose a working date and the Evening shift in the detail panel | Rota row saved for that date; confirmation message; audit line shows who and when | Auto + Manual |
| TC-32 | FR06 | Signed in as Supervisor | Add Morning, then Evening, for the same employee and date | Both shifts are stored and shown on that day (one employee, several shifts a day) | Auto + Manual |
| TC-33 | UC2 1A | Signed in as Supervisor | Assign a shift to a non-existent employee | Error message; returned to the overview | Auto |
| TC-34 | FR06 | Signed in as Supervisor | Submit a shift value outside the three fixed shifts | Nothing changed; message asks for a valid shift | Auto |
| TC-35 | FR06 | Signed in as Supervisor | Remove one of two shifts of the same employee and day | Only that row is deleted; the other shift stays | Auto + Manual |
| TC-36 | FR07 | Employee has rota rows | Open the employee detail page | The whole week is listed with date, weekday, shift, time, and who confirmed it; previous/next week links work | Auto + Manual |
| TC-37 | UC3 1A | Employee has no rota rows | Open the employee detail page | Message 'No shifts assigned for this employee' | Auto |
| TC-38 | FR08 | Signed in as Supervisor | Open /shifts | The week is grouped by day; each day lists the employees of the Morning, Afternoon and Evening shift, including the empty weekend | Auto + Manual |
| TC-39 | URS 6 | Signed in as Supervisor or HR | Inspect /shifts | No shift-modification control on that page; changes are made from the employee detail page | Auto |
| TC-40 | UC4 1A | No employee records | Open /shifts | Message 'No employee data available' | Auto |
| TC-41 | FR07 | Signed in as Ordinary Employee | Open /my-shifts | A personal weekly timetable: rows are the three shifts, columns are Monday to Sunday with dates; a tick marks every shift to work; no other employee disclosed | Auto + Manual |
| TC-42 | UC6 1A | Employee has no rota rows | Open /my-shifts | Message 'You have not been assigned any shifts yet' with an empty timetable | Auto |
| TC-43 | NFR02 | Signed in as Ordinary Employee | Request /employees/1, /shifts, /statistics, /employees/new | Every page refused with 403 by the server | Auto + Manual |
| TC-44 | NFR02 | Signed in as HR | POST a rota entry and a rota removal | Both refused with 403: HR does not schedule shifts | Auto |
| TC-45 | NFR01 | 420 employee records | Load the list page and run a search | Each response completes well within 2 seconds | Auto |
| TC-46 | NFR05 | Ten separate sign-ins | Fire ten concurrent authenticated requests | All ten answered with HTTP 200; ten live sessions created | Auto |
| TC-47 | NFR03 | Rota row written | Stop the server, restart it over the same database | The dated rota row is still present; demonstration data not duplicated | Auto |
| TC-48 | Security | Signed in as HR | Submit a form with a forged CSRF token | Refused with 400; no data changed | Auto |
| TC-49 | Security | Server running | Request /static/../app.py | Refused with 404 (no path traversal) | Auto |
| TC-50 | Security | Database file | Inspect stored passwords | Only salted PBKDF2 hashes stored; no clear-text password | Auto |
| TC-51 | URS 1.3 | Server running | Open any weekly page | The shift times are the confirmed ones: Morning 08:00-12:00, Afternoon 14:00-18:00, Evening 20:00-22:00; no shift crosses midnight | Auto |
| TC-52 | FR08 / URS 1.3 | Signed in as Supervisor | Open /shifts?week= with any day of a week, then with an unreadable value | Any day resolves to that week's Monday; an unreadable value falls back to the current week | Auto |
| TC-53 | FR07 / FR08 | Signed in | Use previous/next week on /my-shifts, /shifts, /employees/<id> and /statistics | The same screen is shown for the neighbouring week; the current week keeps its data | Auto + Manual |
| TC-54 | FR08 | Signed in as HR | Open /shifts and filter by shift and by employee name | Only the matching employees remain; the filter is kept when the week is changed | Auto + Manual |
| TC-55 | FR07 | Employee works Morning and Evening on one day | Open /my-shifts | Both shifts are ticked in that day's column (5 morning ticks and 1 evening tick for the seeded employee) | Auto |
| TC-56 | FR04 / FR05 | Employee works several shifts in the week | Open the Home page | The shift column summarises the week, e.g. 'Morning, Evening'; an empty week shows 'Unassigned' | Auto + Manual |
| TC-57 | NFR03 / migration | Database created by the previous release (shifts table without work_date) | Start the application over that database | The shifts table is rebuilt, the demonstration rota is regenerated for the current week, and employee and account rows are unchanged | Auto |
| TC-58 | FR13 | Seeded week (22 rota rows) | Open /statistics and /shifts | Per-shift slot counts (10 / 5 / 7) and a total of 22 are shown for the week | Auto |
| TC-59 | FR08 | Signed in as HR or Supervisor | Open /shifts | Read-only overview for both roles: no date field and no shift field are rendered | Auto |
| TC-60 | UC2 1A | Signed in as Supervisor | Submit a rota entry without a date or with an impossible date | Refused with a friendly message; no row is written | Auto |

Table 1 — Test cases and expected results.

# 5 Requirement Traceability

Every in-scope requirement is covered by at least one test case. Requirements marked 'Won't' are declared out of scope by the URS and are not implemented or tested.

| Requirement | Priority | Covered by | Result |
| --- | --- | --- | --- |
| FR01 Add employee | Must | TC-06 | Pass |
| FR02 Delete employee | Must | TC-18, TC-19, TC-20 | Pass |
| FR03 Edit employee | Must | TC-15, TC-16 | Pass |
| FR04 Search and open detail | Must | TC-21, TC-22, TC-23, TC-24, TC-56 | Pass |
| FR05 Full employee overview | Must | TC-21, TC-56 | Pass |
| FR06 Plan Morning/Afternoon/Evening on a date | Must | TC-31, TC-32, TC-34, TC-35, TC-51, TC-60 | Pass |
| FR07 View one employee's weekly shifts | Must | TC-36, TC-37, TC-41, TC-42, TC-53, TC-55 | Pass |
| FR08 Full-store weekly rota | Must | TC-38, TC-39, TC-40, TC-52, TC-54, TC-59 | Pass |
| FR09 Supervisor read-only employee data | Must | TC-29 | Pass |
| FR10 Supervisor plans shifts only | Must | TC-30, TC-44 | Pass |
| FR11 Friendly validation errors | Should | TC-07 … TC-13 | Pass |
| FR12 Filter employee list | Could | TC-25, TC-26, TC-27 | Pass |
| FR13 Weekly workforce statistics | Could | TC-28, TC-58 | Pass |
| FR14 Department assignment | Won't | — | Not in scope |
| FR15 Attendance registration | Won't | — | Not in scope |
| FR16 Automatic shift generation | Won't | — | Not in scope |
| FR17 Stock and restock management | Won't | — | Not in scope |
| FR18 Employee self-service website | Won't | — | Not in scope |
| NFR01 Response time ≤ 2 s | Must | TC-45 | Pass |
| NFR02 Role-based access control | Must | TC-01 … TC-05, TC-30, TC-43, TC-44 | Pass |
| NFR03 Data persists after restart | Must | TC-47 | Pass |
| NFR04 User-friendly error handling | Should | TC-14 | Pass |
| NFR05 Ten concurrent users | Should | TC-46 | Pass |
| NFR06 Simple, usable interface | Should | TC-01 … TC-43 (manual walkthrough) | Pass |

Table 2 — Requirement traceability matrix.

# 6 Test Execution Summary

The automated suite is executed with `python -m unittest discover -s tests -t . -v` from the project folder. It runs against a temporary database, so it never touches the demonstration data.

| Test module | Cases | Level | Result |
| --- | --- | --- | --- |
| tests/test_auth_and_access.py | 20 | Integration | Pass |
| tests/test_employees.py | 34 | Integration | Pass |
| tests/test_shifts.py | 58 | Integration (weekly rota, migration) | Pass |
| tests/test_nonfunctional.py | 7 | Non-functional | Pass |
| tests/test_templateengine.py | 10 | Unit | Pass |
| tests/test_live_server.py | 8 | System / E2E | Pass |
| TOTAL automated | 137 | — | Pass |

Table 3 — Automated test inventory.

| Verification script | Checks | What it proves | Result |
| --- | --- | --- | --- |
| docs/verify_running_app.py | 40 | Every screen, role permission, CRUD action, weekly rota action, validation message, CSRF refusal and static asset over real HTTP | Pass |
| docs/verify_persistence.py | 7 | Employee and dated rota row survive a real stop/start of the process | Pass |

Table 4 — End-to-end verification scripts.

# 7 Entry and Exit Criteria

## 7.1 Entry criteria

The application starts from app.py without errors on Python 3.10 or newer.

The database is created and seeded on first run.

All three demonstration accounts can sign in.

## 7.2 Exit criteria

All 137 automated tests pass.

Both verification scripts report zero failures (40 and 7 checks).

Every Must-have requirement (FR01–FR10, NFR01–NFR03) passes.

Every Could/Should-have requirement that was implemented passes.

No open defect with a severity of high or critical.

# 8 Defects Found and Fixed

| ID | Defect | Severity | Status |
| --- | --- | --- | --- |
| DEF-01 | The template engine used an f-string containing a backslash, which is only legal from Python 3.12. The application failed to start on the project's minimum version, Python 3.10. | High | Fixed and re-verified on Python 3.10.1 |
| DEF-02 | On a failed employee submission the overview page could show the deleted employee's name inside the success message, which made the deletion look unsuccessful. | Low | Fixed (message wording) and the test now checks the table body |
| DEF-03 | Git could not reach GitHub from the development machine because the Git client ignored the configured system proxy. | Medium | Fixed by configuring http.proxy / https.proxy (environment issue, not a product defect) |

Table 5 — Defects found during test execution.

# 9 Limitations

The system targets at most ten concurrent signed-in users on a single shop workstation; load beyond that was not tested.

Browser compatibility was verified only in the default Chromium-based browser on Windows; other engines were not exercised.

The rota is planned one week at a time: there is no recurring pattern or template, so a later week starts empty and is filled by hand. Only the current week of the demonstration data is seeded.

Worked hours are not recorded, so the wage figures are indicators of the wage level and not a payroll calculation.

Login accounts are assumed to be created outside the application (URS 4.2); the three seeded accounts exist for demonstration.

# 10 How to Reproduce the Tests

Open the team23-website folder in PyCharm with a Python 3.10+ interpreter.

Run: python -m unittest discover -s tests -t . -v  (expect 137 passing tests).

Start the application: python app.py

In a second terminal run: python docs/verify_running_app.py http://127.0.0.1:8000  (expect 40 passing checks).

Run: python docs/verify_persistence.py  (expect 7 passing checks; it starts and stops its own server).